ICS261: SSAD & Project

Team number	22
Project Title	StudentWorld
Document	Project Plan
Creation date	30/8/2015
Created By	Sahithi R V , Pratyusha Musunuru , Animesh Pathak , Satyam Pandey.
Client	Piyush Jain , WisdomKites

# Brief problem statement
It is an android app aimed at connecting the entire student world.
Students can share their experiences like achievements, projects they worked on or currently working on. Students can upload their resumes which can be viewed by recruiters. They can take tests on various modules and will be evaluated on the same. Companies can also offer internship and job based on profile and their ratings. Ratings are decided by feedback from other users.
Students can get notifications from coaching centers ,institutes,forms about specific updates like admission,opening,..etc;
Companies, College and Technical Institutes (Coaching) can have their dedicated page (Like FB).Companies can post job openings - Students can apply for it and their resume will be forwarded automatically to corresponding institutions.
# Team Members
# (List each team member and their role on the project.)
Sahithi R V – UI and communication with REST API.
Pratyusha Musunuru – Database management using hibernate.
Animesh Pathak – Building Rest API.
Satyam Pandey – Authentication and authorization.
# Team Communication
(Describe when and how the team will meet and communicate.)
Meeting place – Reading Room .
Meeting Time – Mostly in the evening mostly for around (2-2.5 hours)
Means of Communication – Through social networking sites(Facebook ,Whatsapp etc) and Emails

# Development Environment
Development environment : Android Studio , Eclipse,Php Myadmin,Mysql 5.02,
Programming language : Java.Mysql.
Collaboration tools:Video/Audio Conference call,Instant messaging(Facebook etc)
other tools:Emacs,Vim ,Sublime Text-editor,Tomcat server,..etc (May be required)
# Milestone Schedule

Milestone	Due Date	Release	Deliverable?
Create draft requirements	05/09/15	R1	No
Finalize requirements	15/09/15	R1	Yes
Create Design Document	25/09/15	R1	Yes
Code completion	15/10/15	R1	No
Testing	25/10/15	R1	Yes
Design Enhacement( Adiition of features like admin control,status notifications.. etc)	30/10/15	R2	Yes
Code Modification	15/11/15	R2	No
Testing	28/11/15	R2	Yes